# Daily Standup Meeting

| Project Name: petcare management | Group Name: Don’t mind |
| --- | --- |
| Sprint Number: 2 | Date and Time:4/2/2026 8pm |

List of attendance:

- Name: Hadi Ahmadifar					Attended? YES

- Name:	Fabasshir Islam					Attended? YES

- Name:	Najifa Tahsin					Attended? YES

- Name:	Brandon Ibeanu 				Attended? YES

- Name:	Pehara Nawarathna				Attended? YES

- Name:   Ramtin Amirkhani				Attended? YES

Project Progress:

Team Member (1): Name: Fabasshir Islam

- What did you accomplish yesterday?

Answer:

I was searching for the sketches of frontend services

- What will you do today?

Answer:

I am finalizing and drawing a final plan for the frontend

- What obstacles are impeding your progress?

Answer:

Coding the front end

Team Member (2): Hadi Ahmadifar:

- What did you accomplish yesterday?

Answer: I got assigned to backend and started brainstorming ideas for the classes we need.

- What will you do today?

Answer: I used drawio to draw out our classes and finalized it.

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name: Najifa Tahsin

- What did you accomplish yesterday?

Answer: I was assigned to do the frontend and searched for ideas for the frontend.

- What will you do today?

Answer: I made some plans and ideas for the frontend of the system.

- What obstacles are impeding your progress?

Answer:

Team Member (4): Name: Brandon Ibeanu

- What did you accomplish yesterday?

Answer: Found some good front end sketches online to help us when creating our web app.

- What will you do today?

Answer: I will think of some variables to use when creating the front end as i was assigned to that for the first piece of coding.

- What obstacles are impeding your progress?

Answer:

Team Member (5): Name:  Pehara Nawarathna

- What did you accomplish yesterday?

Answer: Yesterday we collected everyone’s ideas and made one final MoSCoW table and decided to make an animal shelter website. Then we assigned the front end and back end to three people each.

- What will you do today?

Answer: Today I will think of the class structure for the backend to demonstrate at the group meeting tomorrow.

- What obstacles are impeding your progress?

Answer:

Team Member (6): Name:  Ramtin Amirkhani

- What did you accomplish yesterday?

Answer: we created a final requirement list and MOSCOW table

- What will you do today?

Answer: I think about a structure for the backend and create a sketch for frontend

- What obstacles are impeding your progress?

Answer: Nothing

“Alone we can do so little; together we can do so much.” – Helen Keller