# Daily Standup Meeting

| Project Name | Group Name: |
| --- | --- |
| Sprint Number: | Date and Time: |

List of attendance:

- Name: Hadi Ahmadifar					Attended? YES

- Name:	Brandon Ibeanu 				Attended? YES

- Name:	Fabasshir Islam					Attended? YES

- Name:	Najifa Tahsin					Attended? YES

- Name:	Ramtin Amirkhani				Attended? YES

- Name:	Pehara Nawarathna				Attended? YES

Project Progress:

Team Member (1): Hadi AHmadifar:

- What did you accomplish yesterday?

Answer: setteled on how will do our APIs.

- What will you do today?

Answer: will look at our MOSCOW table and try to think of the possible APIs we need for tomorrow's meeting.

- What obstacles are impeding your progress?

Answer:

Team Member (2): Name: Brandon Ibeanu

- What did you accomplish yesterday?

Answer: i scrapped my dummy code and started afresh. Allowing me to use git to clone the Api our team are using and now i have created my endpoints and are working

- What will you do today?

Answer: finish off my GET and add a column to the database table

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name: Fabasshir Islam

- What did you accomplish yesterday?

Answer:

Coding to verify our user via implementing session management.

- What will you do today?

Answer:

Try to verify everything via swagger

- What obstacles are impeding your progress?

Answer:

Connecting the database .

Team Member (4): Name: Najifa Tahsin

- What did you accomplish yesterday?

Answer: Figured what API to do next.

- What will you do today?

Answer: Studied what to do for the API.

- What obstacles are impeding your progress?

Answer:

Team Member (5): Name: Ramtin Amirkhani

- What did you accomplish yesterday?

Answer: I finished the sample code

- What will you do today?

Answer: I create a database demo for our project with another approach so we will have two different solutions

- What obstacles are impeding your progress?

Answer:

nothing

Team Member (5): Name: Pehara Nawarathna

- What did you accomplish yesterday?

Answer: I finished my course

- What will you do today?

Answer: I will study the lecture slides and do some lab exercises.

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller