# Daily Standup Meeting

| Petcare Management | Group Name: Don’t mind |
| --- | --- |
| Sprint Number: 7 | Date and Time: 26/3/26 4pm |

List of attendance:

- Name:	Hadi Ahmadifar					Attended? YES

- Name:	Najifa Tahsin					Attended? YES

- Name:	Ramtin Amirkhani				Attended? YES

- Name:	Brandon Ibeanu 			              Attended? YES

- Name: Pehara Nawarathna                                                    Attended? YES

- Name: Fabasshir Islam	                                                         Attended? YES

Project Progress:

Team Member (1): Hadi Ahmadifar:

- What did you accomplish yesterday?

Answer:  merging was successful however, our aws free trial finished and have to figure out alternative for that.

- What will you do today?

Answer: will check with scrum master to see if he has manged to make the aws alternative (Azure) work or not if not will have to work it myself.

- What obstacles are impeding your progress?

Answer: we lost our data due to aws free trial finishing.

Team Member (2): Name: Najifa Tahsin

- What did you accomplish yesterday?

Answer: Figured what admin APIs we need.

- What will you do today?

Answer: Worked with the admin API.

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name: Ramtin Amirkhani

- What did you accomplish yesterday?

Answer: I completed and figured out how to add photo for our pets

- What will you do today?

Answer: Try to work on the Azure as an Alternative for AWS

- What obstacles are impeding your progress?

Answer: Our free AWS account was finished and database alongside our storage vanished

Team Member (4): Name: Brandon Ibeanu

- What did you accomplish yesterday?

Answer: I connected my front end, but i was having issues pushing to git as files were missing when i pushed.

- What will you do today?

Answer: I will sort out my git hub situation and ask a member to review the code just to be sure when finally uploaded

- What obstacles are impeding your progress?

Answer:

Team Member (5): Name: Pehara Nawarathna

- What did you accomplish yesterday?

Answer: Had a fully working system with all functions except for the filter function.

- What will you do today?

Answer: Do some final touches for the system to improve user experience.

- What obstacles are impeding your progress?

Answer:

Team Member (6): Name: Fabasshir Islam

- What did you accomplish yesterday?

Answer: trying to connect my data with the new database

- What will you do today?

Answer:

Connected and testing each and every data with the database

- What obstacles are impeding your progress?

Answer:

None so far

“Alone we can do so little; together we can do so much.” – Helen Keller