# Daily Standup Meeting

| Petcare Management | Group Name: Don’t mind |
| --- | --- |
| Sprint Number: 8 | Date and Time: 30/03/26 4pm |

List of attendance:

- Name:	Hadi Ahmadifar					Attended? YES

- Name:	Najifa Tahsin					Attended? YES

- Name:	Brandon Ibeanu					Attended? YES

- Name: Pehara Nawarathna                                                     Attended? YES

- Name:	Ramtin Amirkhani				Attended? YES

- Name: Fabasshir Islam 					Attended? YES

Project Progress:

Team Member (1):Hadi Ahmadifar:

- What did you accomplish yesterday?

Answer:  finished the frontend for filtering pets and had to do some minor change on its api.

- What will you do today?

Answer: will look into the reports context and find out if I have any questions regarding it.

- What obstacles are impeding your progress?

Answer: debugging.

Team Member (2): Name: Najifa Tahsin

- What did you accomplish yesterday?

Answer: Completed the admin API.

- What will you do today?

Answer: Look at the report contexts and if I have any questions.

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Brandon Ibeanu

- What did you accomplish yesterday?

Answer: psuhed my code to git as it was finally working fully.

- What will you do today?

Answer: see if there is anything else to change in the whole code

- What obstacles are impeding your progress?

Answer:

Team Member (4): Name: Pehara Nawarathna

- What did you accomplish yesterday?

Answer: Added a savePet function with a new table for it in the database.

- What will you do today?

Answer: I will go through the project specification to note down everything else left to do.

- What obstacles are impeding your progress?

Answer:

Team Member (5): Name: Ramtin Amirkhani

- What did you accomplish yesterday?

Answer: I worked on login and registration to resolve some bugs

- What will you do today?

Answer: I work on booking a meeting for available Pets and find out a way of not allowing dublicates

- What obstacles are impeding your progress?

Answer: -

Team Member (5): Name: Fabasshir Islam

- What did you accomplish yesterday?

Answer: I worked on login and registration to resolve some bugs

- What will you do today?

Answer: I work on booking a meeting for available Pets and find out a way of not allowing dublicates

- What obstacles are impeding your progress?

Answer: None so far

“Alone we can do so little; together we can do so much.” – Helen Keller