# Daily Standup Meeting

| Project Name Petcare management | Group Name: Don’t mind |
| --- | --- |
| Sprint Number: | Date and Time: |

List of attendance:

- Name: Hadi Ahmadifar					Attended? YES

- Name:	ramtin amirkhani				Attended? YES

- Name: Najifa Tahsin					Attended? YES

- Name:Brandon Ibeanu					Attended? YES

- Name:	Fabasshir Islam					Attended? YES

- Name: Pehara Nawarathna                                                     Attended? YES

Project Progress:

Team Member (1): hadi ahmadifar:

- What did you accomplish yesterday?

Answer: I have a semi functional version of entity framework for our project.

- What will you do today?

Answer: try to finish it.

- What obstacles are impeding your progress?

Answer:

Team Member (2): ramtin amirkhani:

- What did you accomplish yesterday?

Answer: I studied about entity framework

- What will you do today?

Answer: i will try to set up my database using docker

- What obstacles are impeding your progress?

Answer: MySQL not working for mac

Team Member (3): Name: Najifa Tahsin

- What did you accomplish yesterday?

Answer: I studied entity framwork and how it works.

- What will you do today?

Answer: I worked on how to use the database in mac.

- What obstacles are impeding your progress?

Answer:

Team Member (4): Name: Brandon Ibeanu

- What did you accomplish yesterday?

Answer: found out a little more on entity framework

- What will you do today?

Answer: try and create a testing framework to better my skills

- What obstacles are impeding your progress?

Answer: recovering from surgery

Team Member (5): Name: Fabasshir Islam

- What did you accomplish yesterday?

Answer:Researched more about what api we should do

- What will you do today?

Answer:

Trying to use datagrip

- What obstacles are impeding your progress?

Answer:

None so far

Team Member (6): Name: Pehara Nawarathna

- What did you accomplish yesterday?

Answer: I set up MySQL and SSMS to try to make a database for our existing system.

- What will you do today?

Answer: I will study how to make a DBContext to automatically make the tables using entity framework.

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller