# Daily Standup Meeting

| Project Name: petcare management | Group Name: Don’t mind |
| --- | --- |
| Sprint Number: 5 | Date and Time: 11-3-26 18pm |

List of attendance:

- Name:  Hadi Ahmadifar					Attended? YES

- Name:	Brandon Ibeanu					Attended? YES

- Name:	Ramtin Amirkhani				Attended? YES

- Name:	Najifa Tahsin					Attended? YES

- Name:	Pehara Nawarathna				Attended? YES

- Name:	Fabasshir Islam 				               Attended? YES

Project Progress:

Team Member (1): HAdi Ahmadifar:

- What did you accomplish yesterday?

Answer: pushed the sample code for the database with EF framwork to the repo.

- What will you do today?

Answer: discuss the different approaches we have for doing our APIs.

- What obstacles are impeding your progress?

Answer:

Team Member (2): Name: Brandon Ibeanu

- What did you accomplish yesterday?

Answer: created a branch and some dummy code to try and reach the endpoints  given to me by the team with swagger.

- What will you do today?

Answer: try and figure out what was stopping me from reaching the end points

- What obstacles are impeding your progress?

Answer: couldn’t get it to work on swagger, something in my code is stopping me

Team Member (3): Name: Fabasshir Islam

- What did you accomplish yesterday?

Answer:

Created a branch named fab-api and tried to do the endpoint verification via the JWT token system.

- What will you do today?

Answer:

Got Informed that we need to validate the user via session management.

- What obstacles are impeding your progress?

Answer:

Trying to update my code as per the prerequisite.

Team Member (4): Name: Najifa Tahsin

- What did you accomplish yesterday?

Answer: Checked the APIs.

- What will you do today?

Answer: Connected the APIs with frontend.

- What obstacles are impeding your progress?

Answer:

Team Member (5): Name: Ramtin Amirkhani

- What did you accomplish yesterday?

Answer: I was working on a sample project to understand EF better as well as awl and sql

- What will you do today?

Answer: I finish my sample project by making a database for it

- What obstacles are impeding your progress?

Answer: nothing

Team Member (5): Name: Pehara Nawarathna

- What did you accomplish yesterday?

Answer: I went halfway through the C# API course.

- What will you do today?

Answer: Finish the course

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller